| #### Date of Meeting: (DD/MM/YYYY) |  | #### 29/04/2021 |  |  | #### Time: |  | #### 3:00 PM |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| #### Minutes2 Prepared By: |  | #### GAGAN MITTAL |  |  | #### Location: |  | #### Via Online google meet |  |
| ### 1. Meeting Objective |  |  |  |  |  |  |  |  |
| To discuss the Project requirements. |  |  |  |  |  |  |  |  |
| ### 3. Attendees |  |  |  |  |  |  |  |  |
| #### Name |  |  |  |  |  |  |  |  |
| Mr. Aziz Khan, Mr. Babloo, Mr. Harender, Mr. Jitender (Haldiram) Mr. Gagan Mittal(BCI) |  |  |  |  |  |  |  |  |
| ### 4. Discussion Topic |  |  |  |  |  |  |  |  |
| To discuss the Project Technical requirements |  |  |  |  |  |  |  |  |
| Below is the data required from the Haldiram’s team |  |  |  |  |  |  |  |  |
| - Mode of SAP integration with BCI system will be the API’s, GET or Post. |  |  |  |  |  |  |  |  |
| - Get Production Order data from SAP. Note: Sample Structure will be shared by Mr. Aziz? |  |  |  |  |  |  |  |  |
| - Get SKU wise Item master data from SAP. Note: Sample Structure will be shared by Mr. Aziz? Item Master data will be modified in the BCIL app for the minimum and maximum Carton Weight. |  |  |  |  |  |  |  |  |
| - Plant wise packaging Prodcution line master will be created in the BCIL app. |  |  |  |  |  |  |  |  |
| - Communication protocols for the Weighing scale to weight the item carton? Note: Sample Test data will be shown by Mr. Babloo in the Hyper Terminal? |  |  |  |  |  |  |  |  |
| - Carton Label design/PRN, Logic to print the sr no data to print the label? Note: Label PRN, sr no logic and data printing command will be provided by Mr. Babloo and sample print needs to be printed via Hyper Terminal for testing purpose? |  |  |  |  |  |  |  |  |
| - Communication protocols for the PLC hardware for sending the rejection at SICK scanner1 after Carton label printing? Note: Communication Protocal to the PLC will be shared by Mr. Babloo in case of rejection ( under wt/over wt/no read/ duplicate and also needs to be checkd via Hyper Termical )? |  |  |  |  |  |  |  |  |
| - BCIL system will design WebAPI for the Armstrong system, where Armstrong system- SICK Scanner 3 will scan and pass the Barcode sr no to the BCIL WebAPI and fetch the ITEMCODE against the sr no if it is printed and passed from the scanner 1. If it is not passed from the SICK Scanner 2 then the sr no will be auto saved with remarks at SICK Scanner 2 table in the BCI app. |  |  |  |  |  |  |  |  |
| - BCIL Auto Scheduler will be there to post all the Scanner 2 serial no’s to the SAP via API in the scheduled interval of time. Note: sample data format and details will be shared by Mr. Aziz? |  |  |  |  |  |  |  |  |
| - One unit of the Newland android scanner is required for the device development in the BCI office? |  |  |  |  |  |  |  |  |
| - Sample FG delivery order data and format? All the deliveries will be auto downloaded from the SAP via API. Note: sample data format will be shared by Mr. Aziz? |  |  |  |  |  |  |  |  |
| - All the deliveries will be assigned to the FG Loading Lines by the supervisor before start of the delivery. - FG Loading Lines will be configured with the HHT static IP’s and FMS IP on the Loading conveyor to the Truck. - Partial deliveries will be completed by the supervisor only. - FMS will scan the HHT scanned and passed items only w.r.t the FG Loading Line. In case any wrong items would be scanned with FMS then loading conveyor line will be stopped. Note: Communication Protocal to the PLC to stop the line will be shared by Mr. Babloo also needs to be checkd via Hyper Termical )? |  |  |  |  |  |  |  |  |
| - Format of Loading & Dispatch data ( Auto Complete/ Partial Complete) needs to post in the SAP? Note: sample data format for posting will be shared by Mr. Aziz? |  |  |  |  |  |  |  |  |
| - Physical Stock Take module will be designed for FG stock ( Offline as well as Online) Physical stock take will be stored in the separate table for multiple stock take runs by mutiple users. Manual Posting of the entire stock take will be posted with Manaul Button to the SAP by the BCI app. Note: sample data format for posting will be shared by Mr. Aziz? |  |  |  |  |  |  |  |  |
| - One Local network based machine to connect and test all the hardware related testings with Hyper terminal and Putty software installed to be used via remote access using VPN or anydesk? Note: Mr. Babloo needs to provide this? |  |  |  |  |  |  |  |  |
| ### 5. Next Meeting (if applicable) |  |  |  |  |  |  |  |  |
| Date: (MM/DD/YYYY) |  |  | Time: |  |  | Location: |  |  |